**Social Media for Human spaceflight Project**

*Pierre Bertrand, Lucy Shen, Yinghua (Kelly) Shen*

**SUMMARY**

* What have been done:
  + Data collection general analysis
  + Data collection tweet analysis
  + Hashtags for each accounts
  + Nationality of followers
* Remaining:
  + Plot Interactions: followers and 2014 retweets/replies
  + Plot nationality
  + Plot hastags 2014 only
  + Update bar graphs
  + Real time update web application
* 8 weeks remaining

**PLANS for next half semester**

**Lucy**

In charge of the visualization of the website:

* updating the following interactions graphs
* updating the retweets/replies interactions graph for 2014 only
* updating hashtags for 2014 only
* creating nodes and link graph
* analyzing network structure
* using d3 to plot dynamically bar graphs (show reel)

**Kelly**

In charge of real time website and finish followers plot

* Update followers nationality analysis
* Real time application, for each account:
  + General statistics
  + Content metrics: retweets. Replies, favorites
  + Network analysis

The goal is to be done by end of April like this we all have a nice end of the semester.